## Slide 1: 50.003: Elements of Software Construction
Week 1
Software Development: Life Cycle and Methodologies

## Slide 2: Plan for the Week
First Class: Overview of Software Engineering and Software Development Processes
Second/Third Class: More on Software Development Processes

## Slide 3: Software Engineering
User Requirements
System Implementation
the magical programming machine
***The synthesis problem (i.e., synthesizing a program from a specification automatically) is undecidable (i.e., there doesn’t exist an algorithm which could solve the problem in finite time).

## Slide 4: Software Engineering
User Requirements
System Implementation
The species we called programmers

## Slide 5: A Programmer’s Life

## Slide 6: More Than Just Coding Skills
Coding Skills
where we are at

## Slide 7: The Big Questions
Why are we worried about methodologies?
What is the software development life cycle (SDLC)?
What are the different software development methodologies?
How to choose one methodology over another?

## Slide 8
“If you want to build a ship, don’t drum up the men to gather wood, divide the work and give orders. Instead, teach them to yearn for the vast and endless sea.”
—Antoine de Saint-Exupery

## Slide 15: More Than Just Coding Skills
Coding Skills
where we are at

## Slide 16: Discussion
You have a sense of the course project by now. If you don’t, please make sure you do 
Discuss for 3 minutes on how you plan to carry out your project.

## Slide 17: Methodologies
Code-a-bit-test-a-bit (CABTAB)
Waterfall
Rapid prototyping
Iterative and incremental
Spiral
Agile methods

## Slide 18: CABTAB
Code-a-bit-test-a-bit (CABTAB) is hardly recognized as a methodology, although it is widely used in programming.
It is unsuitable for anything other than very small systems of limited scope.
We need a process!

## Slide 19: Software development life cycle (SDLC)
The SDLC is the sequence of activities covering
requirements
analysis
design
implementation
testing
over which a software system is developed.

## Slide 20: Requirements
During the requirements workflow, the primary activities include
  Listing candidate requirements
  Understanding the system context through domain modelling and business modelling
  Capturing functional as well as non-functional Requirements
Requirements should be captured in the language of the user.
  Use cases help distil the essence of requirements as sets of action-response transactions between the user and the system (e.g., as user cases).

## Slide 21: Requirements
A functional requirement is one on the functionality of the system, e.g., the system must book the movie ticket for the user at the specific time.
A non-functional requirement is one on the performance of the system, e.g., the system must book the ticket within 2 minutes.

## Slide 22: Analysis
A key theme of the analysis workflow is to understand how and where requirements interact and what it means for the system.
Analysis also involves
  Detecting and removing ambiguities and inconsistencies amongst requirements
  Developing an internal view of the system
  Identifying the analysis classes and their collaborations
    Analysis classes are preliminary placeholders of functionality

## Slide 23: Analysis

## Slide 24: Design
Deciding on the collaboration between components lies at the heart of software design.
  A component fulfils its own responsibility through the code it contains.
  A component exchanges information by calling methods on other components, or when other components call its own methods.

## Slide 25: Design
The design workflow involves
  Considering specific technologies
  Decomposing the system into implementation units

## Slide 26: Implementation
A large part of implementation is programming.
Implementation also involves
  Unit testing
  Planning system integrations
  Devising the deployment model

## Slide 27: Implementation

## Slide 28: Testing
The primary activities of the test workflow include
  Creating test cases,
  Running test procedures, and analysing test results.
Due to its very nature, testing is never complete.

## Slide 29: Test

## Slide 30: Waterfall model

## Slide 31: Waterfall model
The Waterfall model uses the metaphor of falling water to underline the sequential nature of software development.
It is suited to projects of limited uncertainly and risks.

## Slide 32: Waterfall Model: Problems
What do I want?
How do I do it?

## Slide 33: Waterfall Model
Click Here

## Slide 34: Cohort Exercise I (10 min)
In his 2000 Turing lecture ‘The Design of
Design’, Frederick Brooks said, ‘The Waterfall Model is Dead Wrong’. I suppose you would agree to certain extent.
The waterfall model assumes that the different stages of software development are sequential. Discuss with your group on the actual relationship between the 5 activities in SDLC + the stage of maintenance.

## Slide 35: Rapid Prototyping

## Slide 36: Rapid Prototyping
Rapid prototyping recommends the building of prototypes to clarify requirements and system scope.
The prototypes, however, should never become the final system.

## Slide 37: Software Development Life Cycle versus Software Life Cycle

## Slide 38: Iterative and Incremental Development

## Slide 39: Iterative and Incremental Development
In iterative and incremental development, the software system is built through a series of time-boxed development cycles—iterations—leading to tangible and testable additions to the overall system functionality—increments.
  This is an expedient model for building systems with initial ambiguity of scope and changing requirements.

## Slide 40: The Agile Manifesto
“We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
Individuals and interactions over Processes and tools
Working software over Comprehensive documentation
Customer collaboration over Contract negotiation
Responding to change over Following a plan
That is, while there is value in the items on the right, we value the items on the left more”
http://agilemanifesto.org/ February 2001

## Slide 41: 12 Agile Principles
Customer satisfaction by rapid delivery of useful software
Welcome changing requirements, even late in development
Working software is delivered frequently (weeks rather than months)
Close, daily cooperation between business people and developers
Projects are built around motivated individuals, who should be trusted
Face-to-face conversation is the best form of communication (co-location)
Working software is the principal measure of progress
Sustainable development, able to maintain a constant pace
Continuous attention to technical excellence and good design
Simplicity—the art of maximizing the amount of work not done—is essential
Self-organizing teams
Regular adaptation to changing circumstance

## Slide 42: Cohort Exercise 2 (5 min)
You have a sense of the course project by now. If you don’t, please make sure you do 
Read the Agile manifesto and principles and discuss with your team on what it means in terms of developing your project.

## Slide 43: What is the Agile Method?
Click Here

## Slide 44: Agile Method: Case Study
Click Here

## Slide 45: Agile Method: Case Study
Click Here

## Slide 46: Cohort Exercise 3 (10 min)
You have a sense of the course project by now. If you don’t, please make sure you do 
On the basis of what we have discussed so far, which methodology do you think would be suitable for developing your class project? Agree on some timeline on some milestones.

## Slide 47
In terms of timeline, how we know how much effort and time a software development project needs?

## Slide 48: The Software Equation
The models basis was formed through analysis of productivity data collected from over 4000 modern day software development projects.[1]
The software equation was derived from thePutnam-Norden-Rayleigh Curve which can be used to show the non-linear correlation between time to complete the project and applied human effort.[2]

## Slide 49: Solving for effort
Effort: project effort measured in person-months or person-years
Size: a lines of code estimate for the project
Time: length of project measured in months or years
B: a special skills factor
Productivity: a productivity parameter (depending on your team)

## Slide 50: Defining B
B, the special skills factor, is related to the size of the product.
B Value | Size of Project
0.16 | 5-15K
0.18 | 20K
0.28 | 30K
0.34 | 40K
0.37 | 50K
0.39 | > 50K

## Slide 51: Defining Productivity
Research from the collected productivity data supplies initial values for productivity determined by the type of software being developed.
Productivity Value | Description
2,000 | Real time embedded software
10,000 | Telecommunication software
12,000 | Scientific software
28,000 | Business system applications

## Slide 52: Quick Question
What is the relationship before time and effort in the equation?

## Slide 54
Impossible zones

## Slide 55
You can only operate here

## Slide 56
You can only operate here
In case you have not noticed, this
is just an example. You do not have 15 months, not even
15 weeks!

## Slide 57
You can pour more effort into less time, but there
are limits … 

## Slide 58: Cohort Exercise 4 (10 min)
Your project needs to be completed in 3 months. The estimated size of the system you are developing is 20,000 LOC.
Find out how much effort your team will need (assume productivity = 1200).
The team members decide to take a break during recess week (0.25 month). Is it wise?
Amongst the following choices, select the measure(s) you feel are most appropriate for your team to meet the original deadline and have the planned break.
  Add two new members to the team immediately?
  Every member of the team work longer hours each day?
  Re-estimate the size of the system to be lower than 20,000 LOC?

## Slide 59: This week’s reading
Brooks, Frederick. P., Jr. (April 1987). "No Silver Bullet: Essence and Accidents of Software Engineering". Computer 20 (4): 10–19. doi:10.1109/MC.1987.1663532
  http://tinyurl.com/c682zju

## Slide 60: References
Datta, Subhajit , 2010. Software Engineering: Concepts and Applications. Oxford University Press. (ISBN 978-0-19-569656-1)
Ulrich, Karl T. , 2011. Design: Creation of Artifacts in Society. University of Pennsylvania. (ISBN 978-0-9836487-0-3)
Brooks, Frederick P. , 2010. The Design of Design: Essays from a Computer Scientist. Addison-Wesley Professional. (ISBN - 978-0201362985)
Putnam, Lawrence H.; Ware Myers (2003). Five core metrics : the intelligence behind successful software management. Dorset House Publishing. (ISBN 0-932633-55-2.)

## Slide 61: Homework This Week
Meet and discuss with your group on what your App is going to be.
Meet and discuss with your group on how you plan to finish the project within the deadline.